20 July 2021

**Ms. Virginia B. Armada**

TELES COOP

Makati City

**SUBJECT:** **PROPOSAL for the INSTALLATION /Re-Cabling of Forty Seven (47) Workstation/DATAPORTS**

Dear Ms. Armada,

This is to propose for the structured cabling installation of Forty Seven (47) workstation/data ports for the 4f (9 work station) ,5f (27 work station) and 6 floor (11 work station). Please see below details for the cost of labor and materials:

* Provision and layout of Flexible hose (1”dia), PVC Molding (1 ½”x 1 ½”) to conceal Forty Seven (47) data ports in the ceiling and wall.
* Provision relocation of IT cabinet and installation of necessary conduit support inside the ceiling.
* Provision and pulling-in and termination of Forty Seven (47) UTP CAT6 cable from the designated workstation to the location of IT cabinet.
* Additional Data Cabinet for Six Floor.
* Provision of four (4) patch panel 24 ports Cat6.
* Provision of Forty Seven (47) information/modular outlet, brand: Krone or AMP and RJ45 connector at both ends of horizontal cable.
* Replaced of Backbone from UTP cable Cat5e to Cat6.
* Provision of Forty Seven (47) Single faceplate for data.
* Cable testing.

**Pricing :** Total Amount ----------------------------------- **Php 208,925.00**

**Terms of Payment:** 40% down payment upon completion of work.

60% balance payment upon completion of work.

**Warranty :** One (1) year from date of acceptance, covering all data & re-cabling only.

Very truly yours,

**Reynaldo A. Loyola**